## Slide 1: Apex Motors, Inc. — Executive Risk Summary 2025
Overview: Apex Motors faces critical risks in supply continuity, cybersecurity, and product quality. The following risks are top priorities for next quarter. 1. R-001: Automotive Chip Shortage - Likelihood × Impact: 4 × 5 = 20 (Critical) - Actions: Dual-sourcing, buffer stock +4 weeks, supplier dashboard - Key Metric: Chip lead time > 24 weeks 2. R-003: Vehicle Cybersecurity Breach (OTA Attack) - Likelihood × Impact: 4 × 5 = 20 (Critical) - Actions: Red-team tests, SBOM compliance, anomaly detection - Key Metric: # of unpatched critical CVEs 3. R-005: Product Quality Defect → Recall - Likelihood × Impact: 2 × 5 = 10 (High) - Actions: Predictive warranty analytics, supplier audits, recall war-room - Key Metric: Warranty claims per 1,000 vehicles +15% above baseline Next-Quarter Focus: • Secure semiconductor continuity • Strengthen cybersecurity posture • Advance predictive quality analytics